Hollingsworth Advisory Partners LLP

AMENDMENT A6 TO STATEMENT OF WORK

| Amendment reference | SOW-2025-028-A6 |
| --- | --- |
| Amends SOW | SOW-2025-028 |
| Client | Kesterly Logistics Group |
| Engagement | Payments Modernisation |
| Effective date | 16 January 2026 |

This amendment varies statement of work SOW-2025-028 with effect from 16 January 2026. All other terms of the original statement of work remain in full force. Where this amendment and the original conflict, this amendment prevails.

1.  Revised ceiling

|  | Original | Revised |
| --- | --- | --- |
| Ceiling hours | 3,280.00 | 4,198.40 |
| Ceiling amount (GBP) | 820,000.00 | 1,049,600.00 |
| Completion date | 10 March 2027 | 10 April 2027 |

Signed for and on behalf of the parties:

Hollingsworth Advisory Partners LLP  ..................................    Date  ............