Hollingsworth Advisory Partners LLP

AMENDMENT A1 TO STATEMENT OF WORK

| Amendment reference | SOW-2025-001-A1 |
| --- | --- |
| Amends SOW | SOW-2025-001 |
| Client | Quarrymoor Media Collective |
| Engagement | Warehouse Automation Rollout |
| Effective date | 24 April 2026 |

This amendment varies statement of work SOW-2025-001 with effect from 24 April 2026. All other terms of the original statement of work remain in full force. Where this amendment and the original conflict, this amendment prevails.

1.  Revised ceiling

|  | Original | Revised |
| --- | --- | --- |
| Ceiling hours | 3,740.00 | 4,263.60 |
| Ceiling amount (GBP) | 964,920.00 | 1,100,008.80 |
| Completion date | 29 November 2026 | 03 March 2027 |

Signed for and on behalf of the parties:

Hollingsworth Advisory Partners LLP  ..................................    Date  ............